## Slide 1: Ch.4 Process Models

## Slide 2: 4.1 Prescriptive Models
Prescriptive process models advocate an orderly approach to software engineering
Questions:
If prescriptive process models strive for structure and order, are they inappropriate for a software world that thrives on change?
Yet, if we reject traditional process models (and the order they imply) and replace them with something less structured, do we make it impossible to achieve coordination and coherence in software work?
Notes: 问题: Is “orderly approach” really so good?

## Slide 3: 4.1.1 The Waterfall Model
Communication
Project initiation
Requirements gathering
Planning
Estimating
Scheduling and tracking
Modeling
Analysis and design
Deployment
Delivery
Support and feedback
Construction
Code and test
 Real projects rarely follow the sequential flow.
 Customers usually can’t state all requirements explicitly.
 A working version will not be available until
late in the project
time-span.
Classic
Life Cycle

## Slide 4
4.1.1 The Waterfall Model
The V-model
Requirement
modeling
Architectural
design
Component
design
Code
generation
Executable
software
Unit
testing
Integration
testing
System
testing
Acceptance
testing

## Slide 5: 4.1.2 Incremental Process Models
Software Functionality and Features
Project Calendar Time
Communication
Planning
Modeling
Construction
Deployment
Increment #1
Delivery of
1st increment
Core product
Increment #2
Delivery of
2nd increment
More features and functionality
Increment #n
Delivery of
nth increment
 Makes a better use of resources.
The Incremental Model

## Slide 6: 4.1.2 Incremental Process Models
The Rapid Application Development (RAD) Model
Communication
Planning
Modeling
business modeling
data modeling
process modeling
Team #1
Construction
component reuse
automatic code
generation
testing
Modeling
business modeling
data modeling
process modeling
Team #n
Construction
component reuse
automatic code
generation
testing
……
60 – 90 days
Deployment
integration
delivery
feedback
……
 Require sufficient human resources.
 Require commitment to the rapid-fire activities from both developers and customers.
 If a system cannot be properly modularized, RAD may not work.
 If tuning interfaces is needed, RAD may not work.
 RAD is not appropriate when technical risks are high.
Notes: 问题: Is our project suitable for RAD?

## Slide 7: 4.1.3 Evolutionary Process Models
Deployment
Delivery
& Feedback
Construction of prototype
Prototyping
Quick Plan
Modeling
Quick design
Communication
Good first step when customer has a legitimate need, but is clueless about the details
The prototype must be thrown away

## Slide 8: 4.1.3 Evolutionary Process Models
The Spiral Model
Review
Commitment
Partition
Risk analy-sis
Prototype 1
Simulations, models, benchmarks
Requirements plan, life-cycle plan
Concept of operation
Prototype 2
Risk analysis
Software requirements
Requirements validation
Develop-ment plan
Risk analysis
Prototype 3
Software product design
Design validation and verification
Integration and
test plan
Risk analysis
Operational prototype
Detailed design
Unit test
Code
Integration and test
Acceptance
test
Implementation
Plan next phases
Develop, verify next-level product
Determine objectives, alternatives, constrains
Evaluate alternatives, identify, resolve risks
Cumulative cost
Progress through steps

## Slide 9: 4.1.4 Evolutionary Process Models
The Concurrent Development Model
Defines a series of events that will trigger transitions from state to state for each of the activities, actions or tasks.
Especially good for client/server applications.
Defines a network of activities instead of linear sequence of events.
Flexibility
Extensibility
Speed of development
High Quality

## Slide 10: 4.2 Specialized Process Models
Component based development — the process to apply when reuse is a development objective
Formal methods — emphasizes the mathematical specification of requirements
Aspect-Oriented Software Development — provides a process and methodological approach for defining, specifying, designing, and constructing aspects
Notes: 小问题: 怎么翻译aspect?

## Slide 11: 4.3 The Unified Process
A “use-case driven, architecture-centric, iterative and incremental” software process closely aligned with the Unified Modeling Language (UML)
Communication
Planning
Modeling
Construction
Deployment
Software increment
Release
Phases
Inception
Elaboration
Construction
Transition
Production

## Slide 12: 4.3 The Unified Process
Work Products
Inception phase
Vision document
Initial use-case model
Initial project glossary
Initial business case
Initial risk assessment
Project plan
phases and iterations
Business model
Prototypes
Elaboration phase
Use-case model
Functional and non-
functional requirements
Analysis model
Software architecture
description
Executable architectural
prototype
Preliminary
design model
Revise risk list
Project plan
iteration plan, workflow,
milestones
Preliminary user manual
Construction phase
Design model
Software components
Integrated software
increment
Test plan
Test cases
Support documentation
user
installation
increment
Transition phase
Delivered software
increment
Beta test reports
User feedback

## Slide 13: 4.4 Personal and Team Process Models
Personal Software Process (PSP)
Recommends five framework activities:
  Planning
  High-level design
  High-level design review
  Development
  Postmortem
Stresses the need for each software engineer to identify errors early and as important, to understand the types of errors
Notes: 小问题:怎么理解postmortem?

## Slide 14: 4.4 Personal and Team Process Models
Team Software Process (TSP)
Each project is “launched” using a “script” that defines the tasks to be accomplished
Teams are self-directed
Measurement is encouraged
Measures are analyzed with the intent of improving the team process